TEAM CLOSEDAI

1. Get a legal validator confirmed

You still don't have someone with an Indian law background to check your test items. Pls either confirm someone or officially decide you're doing ‘two-team-member labeling’; Don't leave this open.

2. Test your training data generation first

Before generating 2,000 pairs, run a small trial and see how many get rejected by your rule checks.

3. The pilot is the most important thing in week 1 - don't ignore

Your whole project assumes major(frontier) models miss these defects. That's still untested. Week 1 has a lot on it ⇒ make sure the pilot on 5 leases actually happens first, before you build anything.

4. Explain how you're building the knowledge graph edges

Exceptions and illustrations in the Act are clearly marked. But for the Supreme Court rulings, how exactly do you identify which section a ruling "interprets"? Manually reading each one? Using an LLM to extract? This needs to be clearer.

5. Write out the elements for each defect type explicitly

You say the model checks elements before giving a verdict, but you never list what those elements actually are. For Section 27 for example: who is restrained, from what, for how long, starting when? Write this out for all three defect types. Without this, your element accuracy metric has nothing to measure against.